## Slide 1
SECOND JURY REVIEW
AGILE SOFTWARE DEVELOPMENT
Online Examination & Proctoring System (OEPS)
Unit III · Agile Estimation & Sprint Planning
Unit IV · Sprint Execution & Management Tools
OEPS WORKFLOW
Plan
Build
Test
Release
MIT School of Computing · MIT-ADT University, Pune
Group G4 | TY-AIA-2 / TY-AIA-4 | AY 2026–27
Akhil Patel • Aashu Aman • Parth Sharma • Atharva Kumar • Pawan Angad Jadhav
01

## Slide 2
From foundations to delivery
Review 2 applies Unit III and IV concepts to the same OEPS case study.
02
Review 1 · Foundations
Stakeholders, requirements, Scrum roles and hybrid Agile approach.
Unit III · Plan
Break requirements into user stories, estimate effort and plan a sprint.
Unit IV · Deliver
Execute the sprint with testing, reviews, risk tracking and CI/CD.
Goal: deliver a reliable, secure online exam experience in small, testable increments.
REQUIREMENTS
→
SPRINT PLAN
→
BUILD + TEST
→
RELEASE
02

## Slide 3
OEPS product backlog
Example user stories ordered by value and risk.
03
USER STORY
WHY IT MATTERS
PRIORITY
As a student, I want to log in securely.
Protect exam access.
HIGH
As a student, I want answers auto-saved.
Prevent answer loss.
HIGH
As a student, I want a visible exam timer.
Know time remaining.
HIGH
As a proctor, I want to review flagged sessions.
Support fair review.
MEDIUM
As a student, I want to view results.
See outcome after release.
MEDIUM
Priorities are illustrative; confirm them with the product owner.
03

## Slide 4
Make stories small and testable
Use INVEST as a quick quality check before estimation.
04
I
Independent
N
Negotiable
V
Valuable
E
Estimable
S
Small
T
Testable
STORY SPLITTING EXAMPLE
Too large
“Build the full online exam system”
Split into small deliverables:
Secure login
Auto-save answers
Exam timer
Rule of thumb: one story should fit inside a sprint and have clear acceptance criteria.
04

## Slide 5
Estimate, prioritize and plan
Use relative effort—not hours—to agree on a realistic sprint.
05
Planning Poker
Team members estimate independently, reveal together, then discuss differences.
Story points
Represent relative effort, complexity and uncertainty.
Velocity
Use completed work from past sprints to guide future capacity.
ILLUSTRATIVE SPRINT BACKLOG
Secure login
3 points
Auto-save
5 points
Exam timer
3 points
Total: 11 pts
Illustrative estimates only; final scope depends on team capacity and dependencies.
05

## Slide 6
Sprint execution
A short feedback loop keeps progress visible and issues manageable.
06
1
PLAN
Sprint goal + selected stories
→
2
BUILD
Design, code and collaborate
→
3
CHECK
Daily Scrum + tests + review
→
4
REVIEW
Demo increment and collect feedback
Definition of Done: code reviewed, tests passed, acceptance criteria met, and documentation updated.
06

## Slide 7
Quality assurance and risk control
Build quality into the sprint instead of waiting until the end.
07
Testing
• Unit tests for individual functions • Integration tests for connected modules • System / acceptance tests for exam flow
Code quality
• Peer review before merge • Pair programming for complex tasks • Definition of Done for every story
Risk response
• Auto-save failure → test recovery • Login abuse → validate access controls • Proctor flags → human review
For OEPS, prioritize exam integrity, data protection, and reliable answer saving.
Track each risk with an owner, likelihood, impact and mitigation action.
07

## Slide 8
Tools that support delivery
Use tools to make work visible, reviewed and repeatable.
08
Jira / Trello
Backlog, sprint board and task status.
GitHub
Version control, pull requests and code review.
Team routines
Daily Scrum, pair programming and sprint review.
SIMPLE CI/CD PIPELINE
Commit
→
Build
→
Test
→
Review
→
Deploy
Why it helps
Automated checks catch defects early and make releases more consistent.
Use only tools approved and available to the project team.
08

## Slide 9
OEPS sprint walkthrough
Example: deliver the auto-save feature safely.
09
SPRINT GOAL
Answers are saved reliably during an exam.
ACCEPTANCE
Save after each answer change; show save status; recover after refresh.
IMPLEMENT
Developer builds save API; peer reviews the change.
VERIFY
Test save, refresh recovery, connection loss and authorization.
DONE
All checks pass; code is merged and demoed.
This is an illustrative workflow; confirm technical details with the implementation team.
09

## Slide 10
Key takeaways
A practical Agile approach for the OEPS project.
10
1
Keep stories small
INVEST + story splitting make work clear and testable.
2
Plan realistically
Prioritize by value; estimate collaboratively; use velocity carefully.
3
Deliver quality daily
Testing, code review and Definition of Done belong in every sprint.
4
Automate repeatable checks
CI/CD helps detect issues early and supports safer releases.
Thank you • Questions?
10